APICE CAPITAL

Feature Optimization & AI Integration

Product Roadmap para Escalar de MVP para $1M ARR

# 🎯 Executive Summary

Seu app tem 7 features principais, mas todas estão com dados mockados. Vou mostrar como conectar APIs reais, adicionar IA para insights personalizados, e transformar cada feature em motor de conversão. Objetivo: aumentar upgrade rate de Free → Pro de 2% para 15%.

## Features Atuais (Status)

| Feature | Status Atual | Gap |
| --- | --- | --- |
| Portfolio Builder | 3 portfolios fixos (mockado) | HIGH |
| DCA Planner | Wizard funcional, sem execução real | HIGH |
| Daily Insights | Array estático de 30 insights | MED |
| Learning Tracks | Conteúdo fixo, sem personalização | LOW |
| Investor Quiz | 6 perguntas → tipo fixo | OK |
| Gamification | Badges, streaks (local only) | OK |
| Upgrade Tiers | 3 tiers, sem Stripe | HIGH |

# 🎨 Feature #1: Portfolio Builder

## Problema Atual

- 3 portfolios estáticos (Conservative, Balanced, Growth)

- Allocations hardcoded em sampleData.ts

- Sem dados reais de performance

- Usuário não pode customizar

## Solução: AI-Powered Portfolio Generator

### APIs para Integrar

| API | Uso | Custo |
| --- | --- | --- |
| CoinGecko | Preços real-time + histórico | FREE (50 req/min) |
| OpenAI API | Portfolio optimization GPT-4 | $0.03 / 1K tokens |
| Bybit API | User portfolio tracking | FREE (user API key) |

### Implementação

- Criar /services/portfolio/optimizer.ts

// services/portfolio/optimizer.ts
import { OpenAI } from 'openai';
export async function generateOptimizedPortfolio(userProfile: UserProfile) {
  // 1. Fetch preços CoinGecko
  const prices = await fetchCryptoPrices(['BTC', 'ETH', 'SOL', ...]);
  // 2. Fetch histórico de volatilidade
  const volatility = await fetchVolatilityData();
  // 3. Chamar GPT-4 para otimização
  const prompt = `Given risk tolerance: ${userProfile.riskTolerance},
    capital: ${userProfile.capitalRange},
    and current market data: ${JSON.stringify(prices)},
    generate optimal portfolio allocation with rationale.`;
  const completion = await openai.chat.completions.create({
    model: 'gpt-4',
    messages: [{ role: 'user', content: prompt }],
    response_format: { type: 'json_object' }
  });
  return JSON.parse(completion.choices[0].message.content);
}

- Adicionar Performance Tracking Real

// components/portfolio/PerformanceChart.tsx
export function PerformanceChart({ portfolioId }: Props) {
  const { data, isLoading } = useQuery({
    queryKey: ['portfolio-performance', portfolioId],
    queryFn: async () => {
      // Fetch real performance from CoinGecko
      const response = await fetch(`/api/portfolio/${portfolioId}/performance`);
      return response.json();
    },
    refetchInterval: 60000 // refetch a cada 1min
  });
  return <LineChart data={data?.timeseries} />;
}

- Premium Feature: AI Rebalancing Alerts

- Rodar cron job diário

- Analisar drift do portfolio (atual vs target)

- Se drift > 5%, enviar notificação push

- Pro users: sugestões automáticas de rebalancing

# 📊 Feature #2: DCA Planner

## Problema Atual

- Wizard funciona, mas plano fica só no localStorage

- Sem execução automática

- Dados históricos mockados

## Solução: Bybit Integration + Backtesting

### 1. Conectar Bybit API (Read-only)

// Pro Feature: Connect Exchange Account
// services/exchange/bybit.ts
import { RestClientV5 } from 'bybit-api';
export class BybitService {
  private client: RestClientV5;
  constructor(apiKey: string, apiSecret: string) {
    this.client = new RestClientV5({
      key: apiKey,
      secret: apiSecret,
      testnet: false
    });
  }
  async getWalletBalance() {
    const response = await this.client.getWalletBalance({
      accountType: 'UNIFIED'
    });
    return response.result.list;
  }
  async executeDCAOrder(asset: string, amount: number) {
    // Pro users: auto-execute via API
    return await this.client.submitOrder({
      category: 'spot',
      symbol: `${asset}USDT`,
      side: 'Buy',
      orderType: 'Market',
      qty: amount.toString()
    });
  }
}

### 2. Backtesting com Dados Reais

- Quando user cria DCA plan, rodar backtest com dados históricos

// services/backtesting/dcaBacktest.ts
export async function runDCABacktest(plan: DCAPlan, startDate: Date) {
  // 1. Fetch histórico de preços (CoinGecko)
  const historicalPrices = await fetchHistoricalPrices(
    plan.assets.map(a => a.symbol),
    startDate,
    new Date()
  );
  // 2. Simular DCA purchases
  const results = simulateDCA({
    assets: plan.assets,
    amount: plan.amountPerInterval,
    frequency: plan.frequency,
    prices: historicalPrices
  });
  // 3. Retornar métricas
  return {
    totalInvested: results.totalInvested,
    currentValue: results.currentValue,
    roi: ((results.currentValue - results.totalInvested) / results.totalInvested) * 100,
    worstDrawdown: results.maxDrawdown,
    sharpeRatio: calculateSharpe(results.returns)
  };
}

### 3. Automated Execution (Pro Feature)

- Cron job rodando diariamente/semanalmente

- Verifica planos ativos + user API keys

- Executa compra via Bybit API

- Envia notificação de confirmação

- Free users: manual execution prompts

# 🤖 Feature #3: AI-Powered Daily Insights

## Problema Atual

- Array estático de 30 insights genéricos

- Não personalizado para user

- Sem dados de mercado real

## Solução: GPT-4 Personalized Insights

### Arquitetura

// services/insights/aiInsights.ts
import { OpenAI } from 'openai';
export async function generateDailyInsight(userId: string) {
  // 1. Fetch user context
  const user = await db.user.findUnique({ where: { id: userId }});
  const portfolio = await fetchUserPortfolio(userId);
  const dcaPlans = await fetchUserDCAPlans(userId);
  // 2. Fetch market data
  const marketData = await fetchMarketOverview();
  const fearGreedIndex = await fetchFearGreedIndex();
  // 3. Generate personalized insight with GPT-4
  const prompt = `You are a crypto investment advisor.
  User Profile:
  - Investor Type: ${user.investorType}
  - Risk Tolerance: ${user.riskTolerance}
  - Portfolio: ${JSON.stringify(portfolio.allocations)}
  - Active DCA Plans: ${dcaPlans.length}
  Current Market:
  - BTC Price: $${marketData.btc.price}
  - BTC 24h Change: ${marketData.btc.change24h}%
  - Fear & Greed Index: ${fearGreedIndex} (0-100)
  Generate a personalized daily insight (2-3 sentences) that:
  1. References their specific portfolio or DCA plan
  2. Includes current market context
  3. Provides actionable advice aligned with their risk tolerance
  Return JSON: { title: string, content: string, recommendedAction: string | null }`;
  const completion = await openai.chat.completions.create({
    model: 'gpt-4',
    messages: [{ role: 'system', content: 'You are a helpful crypto advisor.' },
               { role: 'user', content: prompt }],
    response_format: { type: 'json_object' }
  });
  return JSON.parse(completion.choices[0].message.content);
}

### Exemplo de Output

{
  "title": "BTC Dip Opportunity",
  "content": "Bitcoin dropped 3.2% today to $42,150. Your Conservative portfolio is well-positioned with 50% BTC allocation. Consider increasing your weekly DCA from $25 to $35 while BTC is below $43K to average down your cost basis.",
  "recommendedAction": "Adjust DCA amount"
}

### Custo Estimado

- GPT-4: ~500 tokens/insight = $0.015 por user/dia

- 1000 Pro users = $15/dia = $450/mês

- Free users: 1 insight genérico/semana

- Pro users: insight personalizado diário

# ⚠️ Feature #4: AI Risk Scoring

## Nova Feature (Não Existe)

Adicionar sistema de risk scoring em tempo real para alertar users sobre exposição excessiva.

### Implementação

// services/risk/riskScoring.ts
interface RiskScore {
  overall: number; // 0-100
  factors: {
    concentration: number; // Single asset > 70% = high risk
    volatility: number; // Based on 30d volatility
    correlation: number; // High correlation = less diversification
    marketConditions: number; // Fear & Greed Index
  };
  alerts: string[];
  recommendations: string[];
}
export async function calculateRiskScore(portfolio: Portfolio): Promise<RiskScore> {
  // 1. Concentration risk
  const maxAllocation = Math.max(...portfolio.allocations.map(a => a.percentage));
  const concentrationRisk = maxAllocation > 70 ? 80 : maxAllocation > 50 ? 60 : 30;
  // 2. Volatility risk
  const volatilityData = await fetchVolatility(portfolio.allocations.map(a => a.asset));
  const avgVolatility = calculateWeightedAverage(volatilityData, portfolio.allocations);
  const volatilityRisk = avgVolatility > 80 ? 90 : avgVolatility > 50 ? 60 : 30;
  // 3. Correlation risk (using AI)
  const correlationMatrix = await analyzeCorrelation(portfolio.allocations);
  const correlationRisk = correlationMatrix.avgCorrelation > 0.8 ? 70 : 40;
  // 4. Market conditions
  const fearGreed = await fetchFearGreedIndex();
  const marketRisk = fearGreed < 20 ? 80 : fearGreed > 80 ? 70 : 40; // Extreme fear/greed
  const overall = Math.round(
    (concentrationRisk * 0.3) + 
    (volatilityRisk * 0.3) + 
    (correlationRisk * 0.2) + 
    (marketRisk * 0.2)
  );
  return {
    overall,
    factors: { concentration: concentrationRisk, volatility: volatilityRisk, 
               correlation: correlationRisk, marketConditions: marketRisk },
    alerts: generateAlerts(overall, portfolio),
    recommendations: await generateAIRecommendations(overall, portfolio)
  };
}

### UI Component

- Risk gauge widget na home

- Cores: Verde (0-40), Amarelo (41-60), Vermelho (61-100)

- Click → detalha cada fator de risco

- Pro feature: notificação push se risco > 70

# 📈 Analytics & Conversion Optimization

## Eventos Críticos para Trackear

| Evento | Why It Matters |
| --- | --- |
| quiz_completed | Users que completam = 3x mais likely to upgrade |
| portfolio_selected | Activation moment - trackear qual portfolio |
| dca_plan_created | Power user indicator - amount + frequency |
| upgrade_paywall_hit | Quando user tenta acessar feature locked |
| lesson_completed | Engagement - users que aprendem = sticky |
| bybit_link_clicked | Revenue via affiliate - $50-200 per signup |

### Setup Mixpanel/PostHog

// services/analytics/mixpanel.ts
import mixpanel from 'mixpanel-browser';
mixpanel.init(process.env.VITE_MIXPANEL_TOKEN);
export const analytics = {
  identify: (userId: string, traits: any) => {
    mixpanel.identify(userId);
    mixpanel.people.set(traits);
  },
  track: (event: string, properties?: any) => {
    mixpanel.track(event, properties);
  },
  // Eventos críticos
  trackQuizCompleted: (investorType: InvestorType) => {
    analytics.track('quiz_completed', { investor_type: investorType });
  },
  trackPortfolioSelected: (portfolioId: string) => {
    analytics.track('portfolio_selected', { portfolio_id: portfolioId });
  },
  trackDCAPlanCreated: (plan: DCAPlan) => {
    analytics.track('dca_plan_created', {
      amount: plan.amountPerInterval,
      frequency: plan.frequency,
      assets_count: plan.assets.length,
      is_forever: plan.durationDays === null
    });
  },
  trackUpgradePaywallHit: (feature: string) => {
    analytics.track('upgrade_paywall_hit', { 
      feature,
      current_tier: 'free' 
    });
  }
};

# 💰 Estratégia de Monetização

## 3 Revenue Streams

### 1. Subscriptions (Principal)

| Tier | Preço | Key Feature | Target % |
| --- | --- | --- | --- |
| Free | $0 | 1 portfolio, basic | 85% users |
| Pro | $29/mês | AI insights diários | 12% users |
| Club | $79/mês | Auto DCA execution | 3% users |

Projeção: 10,000 users → 1,200 Pro ($34.8K/mês) + 300 Club ($23.7K/mês) = $58.5K MRR

### 2. Affiliate Revenue (Bybit)

- Bybit paga $50-200 por signup qualificado

- 10,000 users → 30% clicam → 3,000 clicks

- 5% convertem → 150 signups × $100 = $15K one-time

### 3. White-Label Licensing

- Vender plataforma para outras exchanges/fintechs

- $5K-20K setup fee + $2K/mês por cliente

## Implementar Stripe

// services/payments/stripe.ts
import Stripe from 'stripe';
const stripe = new Stripe(process.env.STRIPE_SECRET_KEY);
export async function createCheckoutSession(userId: string, priceId: string) {
  const session = await stripe.checkout.sessions.create({
    customer_email: user.email,
    mode: 'subscription',
    payment_method_types: ['card'],
    line_items: [{ price: priceId, quantity: 1 }],
    success_url: `${process.env.APP_URL}/upgrade/success?session_id={CHECKOUT_SESSION_ID}`,
    cancel_url: `${process.env.APP_URL}/upgrade`,
    metadata: { userId }
  });
  return session.url;
}
// Webhook para confirmar pagamento
export async function handleWebhook(event: Stripe.Event) {
  if (event.type === 'checkout.session.completed') {
    const session = event.data.object as Stripe.Checkout.Session;
    const userId = session.metadata.userId;
    // Update user tier
    await db.user.update({
      where: { id: userId },
      data: { subscriptionTier: 'pro', subscriptionStatus: 'active' }
    });
    // Track conversion
    analytics.track('subscription_started', { 
      userId, 
      tier: 'pro',
      amount: session.amount_total / 100 
    });
  }
}

# 🗺️ Roadmap de Implementação (12 Semanas)

## Fase 1: Foundation (Semanas 1-3)

- Setup backend (Node.js + PostgreSQL)

  - Deploy no Railway/Render

  - Auth com Clerk ou Supabase

  - Database schema (users, portfolios, dca_plans)

- Integrar CoinGecko API

  - Endpoint /api/prices (real-time)

  - Endpoint /api/historical (charts)

- Setup Stripe

  - 3 products (Free/Pro/Club)

  - Webhook handler

## Fase 2: AI Features (Semanas 4-6)

- GPT-4 Daily Insights

  - Cron job diário

  - Personalização por user

- AI Portfolio Optimizer

  - Dynamic allocations

  - Backtesting engine

- Risk Scoring System

## Fase 3: Automation (Semanas 7-9)

- Bybit API Integration

  - User API key storage (encrypted)

  - Portfolio sync

  - Auto DCA execution

- Notification System

  - Email (SendGrid/Resend)

  - Push (OneSignal)

## Fase 4: Growth (Semanas 10-12)

- Analytics & A/B Testing

  - Mixpanel integration

  - Funnel analysis

  - Cohort retention

- Conversion Optimization

  - Onboarding flow tweaks

  - Paywall positioning

  - Pricing experiments

# 🛠️ Tech Stack Completa

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite | Já configurado ✓ |
| Backend | Node.js + Express/Fastify | JavaScript stack unificado |
| Database | PostgreSQL (Supabase) | Auth + DB + Storage free tier |
| ORM | Prisma | Type-safe queries |
| Auth | Supabase Auth | JWT + social logins |
| Payments | Stripe | Industry standard |
| AI | OpenAI GPT-4 | Insights + optimization |
| Analytics | Mixpanel | Product analytics |
| Monitoring | Sentry | Error tracking |
| Hosting | Vercel (FE) + Railway (BE) | Easy deploy, generous free tier |

# 🎯 Next Steps

Priorize nesta ordem:

- Backend + Database (Semana 1)

  - Sem isso, nada funciona de verdade

- Stripe Integration (Semana 2)

  - Monetização = prioridade #1

- CoinGecko API (Semana 3)

  - Dados reais fazem app parecer legítimo

- AI Insights (Semana 4-5)

  - Diferencial competitivo

- Analytics (Semana 6)

  - Entender comportamento de users

Com essas 5 features implementadas em 6 semanas, você tem um produto vendável. O resto é otimização incremental.

Quer que eu implemente alguma dessas features? Posso gerar o código completo para qualquer uma.

Product Strategy & AI Architecture by Claude Sonnet 4.5

11/02/2026 - Built to Scale